ElimuTaifa

SYSTEM CODE REVIEW BOOK

MVP Architecture, Security, Quality, and UAT Readiness Assessment

Technical Review & Operating Reference

Version 1.0  •  12 September 2026

# Document Control

| Document field | Value |
| --- | --- |
| Platform | ElimuTaifa Education Information Platform |
| Document type | Technical review and operating reference |
| Version | 1.0 |
| Review date | 12 September 2026 |
| Release baseline | Commit 14abdf90a894eada963529306c2007ec310e5529 |
| Release tag | uat-mvp-p0-2026-09-12 |
| Review scope | Release baseline plus current working-tree fixes |
| Intended readers | Owner, developer, administrators, testers, and prospective stakeholders |

Important independence statement: ElimuTaifa is an independent education information platform. It is not owned, operated, endorsed, or represented by NECTA, NACTVET, TCU, TIE, TIA, or any government institution. Users must verify externally sourced information with the originating institution.

# Contents

This document uses Word heading styles for navigation. In Microsoft Word, use References → Table of Contents to insert or refresh an automatic table of contents.

# 1. Executive Summary

ElimuTaifa is ready to enter controlled user acceptance testing (UAT). The core MVP supports:

Education announcements and public information.

Candidate result lookup for ACSEE, CSEE, FTNA, PSLE, and SFNA.

School-based result navigation for PSLE and SFNA.

Public feedback and contribution submission.

Content, media, popup, and publication lifecycle management.

Owner and administrator account management.

Audit history, traffic reporting, and system error monitoring.

The current code passes the project test suite, deployment health check, PHP syntax checks for 78 files, and JavaScript syntax checks for 22 files.

The overall MVP development maturity is estimated at 84%. This is a structured engineering readiness estimate, not measured test coverage. Functional capability is stronger than production assurance. Non-functional readiness is estimated at 72% because physical-device testing, load testing, backup restoration, accessibility testing, and an independent security test are not complete.

No confirmed critical vulnerability was found during this review. The highest operational risk is dependence on external result pages whose URLs and HTML structures may change without notice. UAT can begin, but physical mobile tests, parser regression tests, production configuration, and backup recovery should remain release conditions.

| Indicator | Assessment | Basis |
| --- | --- | --- |
| Functional MVP maturity | 86% | Implemented workflows and successful functional checks |
| Overall development maturity | 84% | Weighted subsystem estimate based on code and tests |
| Non-functional readiness | 72% | Pre-UAT estimate pending device, load, security, and recovery tests |
| Confirmed critical findings | None | Static review and lightweight automated checks only |
| Release baseline | 14abdf90 | Tagged uat-mvp-p0-2026-09-12 |
| Automated verification | Pass | Project tests, health check, PHP lint, and JavaScript syntax |

# 2. System Identity and Review Baseline

## 2.1 Platform purpose

ElimuTaifa is an independent education information and announcement platform for students, parents, teachers, schools, and organisations. Its mission extends beyond examination results to education announcements, admission information, selection information, and useful opportunities.

## 2.2 Review baseline

The auditable release baseline is Git commit 14abdf90a894eada963529306c2007ec310e5529, tagged uat-mvp-p0-2026-09-12.

This assessment also considers working-tree fixes made after that tag, including responsive result tables, PSLE and SFNA school-page containment, municipality-heading correction, and mobile form-control sizing. These changes should receive a new commit before a formal UAT build is distributed.

## 2.3 Review method

Inspected public pages, shared assets, PHP request handlers, admin modules, APIs, database migrations, and Apache controls.

Mapped implemented behaviour to functional and non-functional requirements.

Executed the project test suite and deployment health check.

Validated syntax across all PHP and JavaScript files.

Reviewed sessions, authentication, CSRF protection, URL validation, remote fetching, uploads, and output encoding.

Separated observed facts from estimates and recommendations.

# 3. Architecture and Data Flow

The application uses server-rendered PHP, static HTML entry pages, shared CSS, and vanilla JavaScript. SQLite stores administrative and first-party operational data. Result pages are retrieved from allow-listed external sources and parsed with DOMDocument. There is no frontend build pipeline or package manager.

| Layer | Implementation | Responsibility |
| --- | --- | --- |
| Presentation | HTML, PHP templates, CSS, vanilla JavaScript | Public portal, result screens, announcements, and admin UI |
| Application services | Shared PHP includes and route handlers | Validation, authentication, content workflows, monitoring, and remote retrieval |
| Data | SQLite and temporary file cache | Users, content, submissions, audit, traffic, events, settings, and result cache |
| External sources | NECTA and historical TETEA archive | Examination result documents and district school lists |
| Web server | Apache and .htaccess | Routing, compression, caching, file protection, and security headers |

## 3.1 Candidate result flow

The user selects an examination year and enters a candidate index number.

The level validation engine normalises and validates submitted fields.

The server constructs an allow-listed HTTPS source URL for the selected level and year.

The shared request service applies per-client and global rate limits and checks a five-minute cache.

PHP cURL retrieves the response with TLS verification, timeouts, redirect blocking, and a two-megabyte response ceiling.

`DOMDocument` parses and normalises the candidate result.

Failure states create grouped monitoring events and redirect to a controlled error page.

## 3.2 School result flow

The user selects a year, region, and municipality on the PSLE or SFNA page.

JavaScript loads municipalities from the same canonical directory used by server validation.

The server confirms that the municipality belongs to the selected region and resolves its district code.

The district source page is retrieved and school links are parsed into a searchable local list.

The user can filter by school name and retain up to two recent selections in browser storage.

The chosen school result opens at the external source in a separate tab with opener isolation.

## 3.3 Content publication flow

An authenticated administrator creates or edits a content item.

Server validation checks status, dates, destination, media fields, and safe URLs.

Content can remain draft, become scheduled, publish immediately, expire, or be archived.

Published content feeds the homepage, announcement pages, featured items, and one active popup.

Publication-state changes rebuild the sitemap and create audit events.

# 4. Codebase Inventory

The measured source inventory contains 138 PHP, HTML, CSS, and JavaScript files with 16,664 lines. Counts exclude images, runtime databases, Git internals, and Apache files.

| Type | Files | Lines | Primary use |
| --- | --- | --- | --- |
| PHP | 78 | 7,355 | Routes, services, parsers, admin, and tests |
| HTML | 12 | 2,314 | Landing, information, and policy pages |
| CSS | 26 | 6,095 | Shared public, education, result, and admin layouts |
| JavaScript | 22 | 900 | Navigation, forms, announcements, media, monitoring, and search |

| Area | Responsibility |
| --- | --- |
| Root and shared assets | Homepage, shared styles, scripts, brand files, robots, and sitemap |
| ACSEE, CSEE, and FTNA | Secondary examination landing, result, and error workflows |
| PSLE and SFNA | Primary candidate results plus region, municipality, and school workflows |
| includes/ | Validation, sessions, data access, authentication, content, monitoring, and result requests |
| admin/ | Dashboard, content, inbox, users, audit, sources, account, and monitoring |
| Announcements and APIs | Public content delivery, submissions, telemetry, and regional directory |
| Storage, uploads, scripts, and tests | Protected runtime data, operational scripts, health checks, and assertions |

# 5. Subsystem Development Assessment

These scores estimate completeness and readiness; they are not code-coverage percentages. A score above 80% means the principal MVP workflow exists and has meaningful controls, although UAT or production work may still be required.

| Subsystem | Estimate | State | Evidence |
| --- | --- | --- | --- |
| Public portal and information pages | 88% | Ready for UAT | Mission, navigation, announcements, and policy pages exist |
| Candidate result search | 86% | Ready with monitoring | Five levels, validation, retrieval, parsing, and errors exist |
| School directory and result links | 82% | Device test pending | Canonical 26-region and 184-council directory with PSLE and SFNA flows |
| Announcements and popup | 88% | Ready for UAT | Internal, external, featured, scheduled, expiring, image, and delayed YouTube modes |
| Admin authentication and users | 86% | Ready for UAT | Owner/admin roles, throttling, sessions, password updates, and account removal |
| Content management | 88% | Ready for UAT | Draft, scheduled, published, archived, and permanent owner deletion workflows |
| Contribution inbox | 84% | Ready for UAT | Rate-limited intake, status workflow, internal notes, and pagination |
| Monitoring and audit | 82% | Operational test pending | Traffic chart, top pages, grouped errors, event workflow, and audit pagination |
| Database and protected storage | 78% | Recovery test pending | Automatic SQLite schema and web protection without automated backup |
| Search discovery and metadata | 84% | Ready for crawl review | Canonical tags, robots, sitemap, social metadata, and noindex result pages |
| Security and privacy controls | 80% | Independent test pending | Strong baseline controls with inline-policy and operational gaps |
| Automated QA and deployment | 62% | Expansion required | Smoke assertions and health checks without browser, load, or CI automation |

# 6. Code Quality and Architecture Review

## 6.1 Strengths

Shared services centralise sessions, validation, remote requests, district mappings, content rules, monitoring, and administrator security.

Server handlers use prepared PDO statements for dynamic values.

The canonical district directory prevents duplicate region data and rejects cross-region municipality submissions.

Result pages separate validation, retrieval, parsing, and presentation into recognisable files for each examination level.

Traffic events, audit history, content lifecycle, and sitemap generation are represented directly in the architecture.

## 6.2 Maintainability limitations

The five examination modules repeat substantial header, sidebar, form, and result-rendering code.

Legacy level styles coexist with a large shared education stylesheet, increasing cascade complexity and mobile regression risk.

Several PHP templates mix presentation logic with long HTML sections that are difficult to review and test.

The project has no dependency manifest, static-analysis configuration, formatter, or continuous-integration workflow.

External parser rules are stored inside level-specific files rather than reusable parser classes with fixtures.

## 6.3 Recommended architecture direction

Keep the current PHP architecture for the MVP, but consolidate repeated page chrome and result-table components before major expansion. Introduce one examination configuration map, one shared result-controller interface, and fixture-based parser tests. Preserve the small dependency footprint unless a new dependency solves a measured need.

# 7. Security Review

No hardcoded API key, client secret, private key, or bearer-token pattern was found in the reviewed PHP, JavaScript, HTML, and environment files. This does not replace a dedicated secret-scanning tool or repository-history scan.

| Control area | Observed control | State |
| --- | --- | --- |
| Authentication | Password hashing, login throttling, generic failure response, and session regeneration | Implemented |
| Authorization | Owner/admin roles, owner checks, protected routes, and active-account checks | Implemented |
| Session security | HttpOnly, SameSite=Lax, HTTPS secure cookies, idle and absolute expiry | Implemented |
| CSRF | Random token and constant-time validation on changing admin routes | Implemented |
| Database injection | Prepared statements for dynamic values | Implemented |
| Output encoding | Central escaping helper and htmlspecialchars in public templates | Mostly implemented |
| Remote request control | HTTPS allow list, redirects blocked, TLS checks, timeouts, and response ceiling | Implemented |
| Uploads | Five-megabyte limit, MIME detection, random names, and protected directory | Implemented |
| Browser headers | CSP, frame restriction, MIME-sniffing, referrer, and permissions policies | Implemented |
| Auditability | Administrator actions and grouped system failures retained | Implemented |

## 7.1 Security gaps

The Content Security Policy permits unsafe inline styles and scripts.

The MVP has no multifactor authentication, recovery-code workflow, or alert for sensitive owner-account changes.

Client-IP rate limits require trusted-proxy configuration behind a reverse proxy or CDN.

Uploaded images receive MIME validation but no malware scan or image re-encoding.

There is no automated dependency, secret, SAST, or DAST scan in CI.

Production permissions, TLS, backup encryption, and log access remain deployment responsibilities.

# 8. Performance and Scalability Review

## 8.1 Implemented controls

External requests use a three-second connection timeout and a ten-second total timeout.

Successful result pages use a five-minute cache to reduce repeated upstream requests.

Downloads are limited to two megabytes and accept transparent compression.

Apache compression and browser caching are configured for static resources.

Traffic reports aggregate data by day and path rather than storing full raw request logs.

## 8.2 Scalability limitations

SQLite is appropriate for a single-server MVP with modest administrative write volume. Traffic telemetry and simultaneous content operations may cause write contention as usage grows. File-based rate limits also assume a single server. A multi-server deployment would require shared rate limiting, shared cache storage, and a network database.

Recommended preparation:

Run baseline load tests at 20 and 50 concurrent users.

Measure local response time separately from external-source latency.

Define database growth and lock-error alert thresholds.

Move telemetry to an asynchronous or aggregated store when write volume becomes material.

Use versioned static assets consistently so caching cannot conceal urgent fixes.

# 9. Reliability and Observability Review

The monitoring subsystem records first-party page views, approximate daily visitors, and grouped system events. Candidate identifiers and district codes are normalised before storage. Repeated failures share a fingerprint and increment an occurrence counter, avoiding an unbounded raw error list.

The traffic comparison graph covers views and visitors for 30 days.

Top pages are limited and displayed independently from chart height.

System events can be filtered by status and severity, resolved, or reopened.

Fatal PHP errors register through a shutdown handler.

Upstream request, redirect, parse, empty-result, and cache failures create operational events.

Audit logs and inbox messages use pagination.

The main reliability risk is parser drift. Representative HTML fixtures should be retained for every examination and archive era, then used whenever parsing code or upstream layouts change.

# 10. User Experience, Accessibility, and Compatibility

## 10.1 Current experience

The portal uses a consistent fixed header, collapsible navigation, focused result forms, school-name filtering, and recent-school history. Public language is mainly Swahili with familiar examination abbreviations. Result and school-response pages use noindex because they are transient user queries rather than permanent search content.

## 10.2 Current mobile work

Responsive table containment and school-page width controls were implemented after the release snapshot. Mobile form controls use a minimum 16-pixel font to prevent automatic browser zoom. Physical Android and iPhone verification is still required because a narrow desktop window does not reproduce every mobile viewport, keyboard, focus, and zoom behaviour.

## 10.3 Accessibility gaps

Complete keyboard-only testing for public and admin workflows.

Run an automated WCAG scan and manually verify focus order, landmarks, headings, and error announcements.

Confirm useful alternative text for informative images and empty alternatives for decorative images.

Verify colour contrast and 200% text resizing without content loss.

Test screen-reader labels for municipalities, search summaries, and video controls.

# 11. Search Discovery, Privacy, and Legal Positioning

The platform includes canonical URLs, descriptive metadata, social-sharing images, robots rules, and a sitemap rebuilt when publication state changes. Public announcements can become durable indexed pages, while result-response pages remain excluded from indexing. This supports discovery without exposing candidate-query pages as permanent search documents.

Keep the independence statement and source-verification responsibility in privacy and terms content.

Do not use official institution logos or wording that implies ownership, endorsement, or partnership without written authority.

Publish a correction process for inaccurate announcements or changed external sources.

Define retention periods for submissions, audit logs, telemetry hashes, and archived content.

Review analytics consent and privacy wording before adding third-party tracking.

# 12. Test Coverage and Quality Assurance

## 12.1 Verified checks

tests/run.php passes validation, allow-list, database, content, sitemap, district-mapping, media, and pagination assertions.

scripts/healthcheck.php confirms required PHP extensions, protected storage, and upload availability.

All 78 PHP files pass syntax validation.

All 22 JavaScript files pass syntax validation.

The district directory contains 26 regions and 184 council entries.

Live flow checks have covered current and archive years for five examination levels and selected district school lists.

## 12.2 Coverage gaps

No browser automation verifies navigation, responsive layout, popup behaviour, or admin interactions.

No formal code-coverage measurement exists.

No load, soak, or database-contention test exists.

No parser-fixture library protects historic result formats.

No automated accessibility or security scanning pipeline exists.

No backup-restoration or disaster-recovery exercise has been recorded.

# 13. Findings Register

| ID | Priority | Finding | Impact | Required action |
| --- | --- | --- | --- | --- |
| F01 | High | External HTML parser drift | A source-layout change can stop candidate or school extraction | Add saved fixtures, parser contracts, and a rapid source-override procedure |
| F02 | High | Physical mobile verification incomplete | Viewport, focus, zoom, and touch behaviour may differ from desktop simulation | Test Android Chrome and iPhone Safari at defined widths |
| F03 | High | Backup recovery not automated | SQLite loss or corruption can remove content, accounts, and audit history | Schedule backups and prove restoration before launch |
| F04 | Medium | Inline scripts and styles allowed by CSP | An injection defect could have greater browser impact | Move inline code to versioned files and adopt nonce-based CSP |
| F05 | Medium | Duplicated examination templates and legacy CSS | Shared changes can behave differently across levels | Extract shared templates and retire obsolete styles incrementally |
| F06 | Medium | SQLite and file-based controls assume one server | Growth can cause write locks and inconsistent limits across nodes | Define migration triggers and a shared-infrastructure plan |
| F07 | Medium | No CI quality gate | Syntax and regression tests may be skipped before release | Automate lint, tests, sitemap, and health checks for each release |
| F08 | Low | No formal licence | Reuse, contribution, and ownership terms remain unclear | Select and document a licence or proprietary terms |

# 14. User Acceptance Test Plan

UAT should use realistic tasks performed by students, parents, teachers, school staff, and the platform owner. A test passes only when the expected outcome is visible and no unexplained error or horizontal movement occurs.

| Area | Test task | Acceptance result |
| --- | --- | --- |
| Public navigation | Open homepage, announcements, information, and privacy pages on phone and desktop | Links, labels, header, and footer remain usable |
| Candidate results | Search valid, invalid, current, and archive records for all five levels | Correct result or controlled error with source link |
| School results | Select region, municipality, and school; filter long names | Correct municipality heading, no horizontal overflow, and valid destination |
| Announcements | Publish internal, external, image, YouTube, featured, scheduled, and popup items | Correct lifecycle, destination, media, and single-player behaviour |
| Feedback inbox | Submit valid, invalid, repeated, and high-volume messages; manage notes and statuses | Validation, rate limit, pagination, and notes behave correctly |
| Administrator security | Test login failure, timeout, CSRF, owner limits, account removal, and password change | Unauthorized actions fail and audit records remain |
| Monitoring | Trigger page views, 404s, upstream errors, parse errors, and resolution workflow | Counts, grouping, filters, and graph update correctly |
| Recovery | Back up, restore, and reopen the SQLite database and uploaded media | Content, accounts, audit history, and media remain intact |

## 14.1 UAT entry criteria

Commit and tag all fixes intended for the UAT build.

Run project tests, health check, PHP lint, JavaScript syntax, and asset checks.

Prepare test administrator accounts and non-sensitive sample content.

Confirm outbound HTTPS access to every supported source host.

Create a recoverable backup before testers begin.

## 14.2 UAT exit criteria

No open critical or high-severity defect.

Every primary journey passes on desktop, Android Chrome, and iPhone Safari.

No unintended horizontal scrolling at 320, 360, 375, 390, and 412 CSS pixels.

Backup restoration is demonstrated.

The owner accepts documented medium and low risks with follow-up dates.

# 15. Deployment and Maintenance Guide

## 15.1 Deployment conditions

Use production HTTPS and confirm secure cookies and HSTS are active.

Protect storage and uploads from script execution and directory listing.

Verify PHP cURL, DOM, Fileinfo, LibXML, PDO, and SQLite extensions.

Grant PHP write access only to required runtime locations.

Create the owner account through the CLI with a long, unique password.

Disable public error display and retain server logs in an owner-accessible location.

## 15.2 Routine maintenance

| Frequency | Owner task |
| --- | --- |
| Daily | Review open critical/error events, current popup, and public availability |
| Weekly | Review top pages, failed sources, new submissions, and administrator audit activity |
| Monthly | Test a backup, inspect database growth, refresh announcements, and run automated checks |
| Each examination release | Retest parsers, source URLs, district directory, year ranges, and guidance |
| Each deployment | Create a Git snapshot, run UAT smoke tests, verify sitemap, and confirm rollback instructions |

# 16. Recommended Roadmap

## 16.1 Before UAT

Create a new Git commit for post-snapshot responsive and municipality fixes.

Complete physical-device checks and parser regression samples.

Prepare test data, roles, scripts, and defect-classification rules.

Perform backup restoration and production-permission checks.

## 16.2 Before public launch

Close every high-severity UAT defect.

Run a focused security review and baseline load test.

Configure uptime checks, log retention, and incident contacts.

Publish final privacy, terms, correction, and source-verification guidance.

## 16.3 After launch

Build parser fixtures and continuous-integration quality gates.

Consolidate repeated examination templates and remove legacy style duplication.

Add admission and selection information through the existing content model before creating new specialised modules.

Review database migration only when measured traffic or lock events justify it.

# Appendix A: Verification Commands

C:\xampp\php\php.exe tests\run.php

C:\xampp\php\php.exe scripts\healthcheck.php

C:\xampp\php\php.exe -l path\to\file.php

node --check path\to\file.js

git status --short

git diff --check

# Appendix B: Terms and Definitions

| Term | Meaning |
| --- | --- |
| MVP | Minimum viable product containing the smallest complete set of useful and manageable capabilities |
| UAT | User acceptance testing performed with realistic user tasks before launch approval |
| NFR | Non-functional requirement describing security, speed, reliability, usability, or scalability |
| Parser drift | Failure caused when an external source changes the structure expected by extraction code |
| CSRF | A forged request that attempts to make an authenticated browser perform an unintended action |
| CSP | A browser policy restricting which scripts, styles, frames, and other resources a page may load |
| Release snapshot | A Git commit and tag preserving an exact, recoverable project state |

Assessment note: Percentages in this document are engineering estimates based on observed implementation, available tests, and identified gaps. They must not be interpreted as formal code coverage, guaranteed availability, or independent certification.